## Deliverable

Date: 24/03/20

|  |  |  |  |
| --- | --- | --- | --- |
| Deliverable Tasks | Planned Week | Description | Completed Status |
| Web-page | Week 6 (31 March) | Input Satellite ID to obtain data  (New requirement)  Need to input satellite type to search aimed satellite | Completed  (New deliverable)  Proceed |
| Crawler | Week 7 (9 April) | Get information from Satellite track website by using Crawler | Proceed |
| Data Storage | Week 8 (16 April) | Using Elasticsearch to storage information to database | Proceed |
| System Integration | Week 9 (21 April) | Integrate all function & method |  |