# Milestone

Date： 24/03/2020

|  |  |  |  |
| --- | --- | --- | --- |
| Milestone | Planned Week | Description | Status |
| Research | Week 2 & 3 | Doing research of the Raspberry PI, Elasticsearch, Crawler & Satellite tracking background | Completed |
| Web-page (Satellite ID) | Week 5 | Input Satellite ID to obtain data | Completed |
| Web-page (Satellite type) | Week 6 | Using satellite type to search aimed satellite | Proceed |
| Crawler | Week 7 | Get information from Satellite track website by using Crawler | Proceed |
| Data Storage | Week 8 | Using Elasticsearch to storage information to database | Proceed |
| System Integration | Week 9 | Integrate all function & method |  |